### 1. Cloud Migration Project (Azure)

Overview:
I led a project to migrate critical applications and workloads from on-premises data centers to Microsoft Azure.

My Role:
As Project Manager, I coordinated with application owners, cloud architects, and network teams.

Approach:
We started with an assessment phase, identifying dependencies and workload priorities. The migration strategy was a mix of lift-and-shift for legacy apps and re-platforming for scalable ones. I managed the project plan, risk register, and stakeholder communication. Cutover was scheduled over a weekend with rollback procedures in place.

Outcome:
We migrated 120+ servers successfully with minimal downtime, reducing infrastructure costs by 30% and improving scalability and DR capabilities.

### 2. SD-WAN Implementation

Overview:
Our company wanted to improve network performance and reduce MPLS costs by deploying SD-WAN across 50 branch offices.

My Role:
I was responsible for overall planning, vendor coordination, and deployment oversight.

Approach:
I worked with the network architects to design a hybrid network model combining broadband and MPLS. We rolled out in phases — starting with pilot sites, then scaling globally. I ensured smooth vendor SLA tracking, change approvals, and end-user communication.

Outcome:
The rollout completed ahead of schedule, reduced WAN costs by 40%, and significantly improved application performance for remote offices.

### 3. Data Center Migration

Overview:
We had to migrate workloads from an old data center to a new co-location facility with minimal business disruption.

My Role:
I managed the migration waves and coordinated between infra, application, and business teams.

Approach:
We divided applications into critical and non-critical tiers. Non-critical workloads were migrated first for testing. I conducted cutover rehearsals, validated rollback procedures, and coordinated with vendors for hardware logistics.

Outcome:
Migration was completed successfully over two weekends with zero critical outages, and we decommissioned the old DC within the timeline, saving significant OPEX costs.

### 4. End-User Computing Transformation

Overview:
We executed a Windows 11 migration for 3,000+ users across multiple locations.

My Role:
I was responsible for end-to-end execution, from planning to delivery.

Approach:
We started with hardware readiness checks, application compatibility testing, and user communication. I planned phased rollouts by department and location. Training sessions and quick-support desks were arranged to minimize downtime.

Outcome:
The migration was completed smoothly within 6 months, improving user experience and compliance with security standards.

### IT Infrastructure Project Examples

- Data Center Migration

  - Moving workloads, servers, and applications from one data center to another (on-premises or to cloud).

  - Includes planning, risk management, downtime minimization, and cutover strategy.

- Cloud Migration

  - Shifting applications and infrastructure to AWS, Azure, or GCP.

  - Lift-and-shift, re-platforming, or modernization of workloads.

- WAN / SD-WAN Implementation

  - Designing and deploying WAN circuits or SD-WAN for branch offices.

  - Improves network reliability, cost efficiency, and application performance.

- Server Virtualization

  - Migrating from physical servers to VMware / Hyper-V.

  - Reduces hardware cost, improves scalability and DR capability.

- Disaster Recovery (DR) Setup

  - Designing and implementing DR sites with replication, failover, and backup solutions.

  - Ensures business continuity.

- End-User Computing (EUC) Transformation

  - Windows 10/11 OS migration.

  - VDI / Citrix deployment.

  - Asset lifecycle management.

- Enterprise Network Upgrade

  - LAN/WLAN refresh, implementing firewalls, routers, and switches.

  - Enhancing security with Zero Trust Network.

- Identity & Access Management

  - Implementing Active Directory, Azure AD, SSO, MFA, and Role-based access.

  - Strengthens security posture.

- Cybersecurity Hardening

  - Deploying SIEM, endpoint protection, patching, and compliance controls.

  - Regular vulnerability assessments.

- ITSM / Monitoring Implementation

  - ServiceNow / BMC Remedy deployment.

  - Infrastructure monitoring using tools like Nagios, SolarWinds, or Splunk.